Tier-1 Operations CAS TOR -  11 July 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Atlas migrated to SRMv2 and SRMv1 disabled.

- Testbed & testsuite verified against 2.1.6-12

- Testbed upgraded to 2.1.7-10 and testing begun;

  - issues found with new security in multi-domain environment.

- Began migration of atlas dcache-tape into castor.

- Oracle RAC “Neptune” installed with 2 nodes.

- Upgrade of 4 tape servers to 64-bit, mostly complete.

## Developments

- Testing of 2.1.7-10 and resolution of possible issue with stager_qry –s.

- Continued work on Oracle RAC

- Work on resolving xrootd problems for alice

- Reinstitute preprod system for testing means of replicating atlas conditions data.

- Work on diskserver deployment: workflows and use of puppet

- Tapeserver builds with 64-bit SLC4

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | Stuck recalls | Intermittent |  | Blocked some work | Lhcb mostly, but also others |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entriesin/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| All castor diskservers | Install puppet | Tue 10:00 | Tue 16:00 | At-risk |

#### No other planned changes in production

### Development priorities:

Key work in progress areas:

- Test 2.1.7-10 and resolve any issues

- Oracle RAC installation and testing

### Advanced Warning of Requirements and Blocking issues:

- Need sysadmin support for database work on RAC

- Potential problems with castor 2.1.7 release with “stager_qry –s”