Tier-1 Operations CASTOR - 15 Aug 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Convert nameserver, cms, and gen instance to Oracle RAC

- Upgrade gen, cms, atlas, and lhcb instances to 2.1.7-15

## Developments

- Finish miscellaneous diskservers into puppet, including genTape, minosTape, dteamTest

- CIP (castor information provider) upgrade

- Upgrade xrootd manager and peer

- Continue xrootd investigations together with Andreas Peters from CERN

- Upgrade kernels on Pluto and Neptune RACs database hosts

- Prepare additional RAC nodes from hosts freed by recent migration

- Install DLF when new RAC nodes are ready

- Upgrade one tape server to 2.1.7-15 and monitor

- Investigate slowness of vdrives command, used for tape server status

- Investigate problems with atlas inappropriate use of svcclass atlasFarm

- Test plans for atlas conditions data

- Work on additional puppet hosts for redundancy, test, and development; also web report of puppet hosts

- Continue migration of tape servers to 64-bit (2 servers remaining)

- Start building 64-bit SRMs

- Get xen clusters rebuilt and security updates done

- Updates to nagios checks resulting from 2.1.7 upgrade

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | Atlas transfers timing out | 8 Aug 18:00 | 14 Aug ? | Failing SAM tests and some transfers | Atlas |
|  | Atlas using wrong svcclass with atlasFarm | ? | ongoing | Improper diskcopying increases disk usage and overloads castor | Atlas |
|  | CMS castor down | 15 Aug 00:40 | 15 Aug 10:30 | Instance down | CMS |
|  | Gen castor down | 14 Aug 15:30 | 14 Aug 09:30 | Instance down | Minos |
|  | Gen castor down | 15 Aug 02:30 | 15 Aug 12:30 | Instance down | Minos |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Nameserver, cms stager, genstager | Kernel upgrades on Pluto RAC nodes | 19 Aug 08:00 | 19Aug 16:00 | At risk |
| Atlas stager, lhcb stager | Kernel upgrade on Neptune RAC nodes | 20 Aug 08:00 | 20 Aug 16:00 | At risk |

### Development priorities:

Key work in progress areas:

- Investigate misuse of atlasFarm

- Xrootd upgrade and investigation

- Finish puppetizing misc diskservers

- DB nodes: kernel upgrades, build new nodes

- CIP upgrade

### Advanced Warning of Requirements and Blocking issues:

- Need xrootd manager and peer upgraded so xrootd developer can investigate

- Additional test diskservers would help testing of xrootd and atlas conditions data plan (from 18 Aug)

- Expecting Marian’s assistance with xen updating

Advance planning:

Note that Bonny and Chris K on leave after 25 Aug.