Tier-1 Operations CASTOR - 22 Aug 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Investigate problems causing atlas and lhcb castor failures

- Finish upgrading tape servers to 64-bit

- Upgrade kernels on Pluto and Neptune RACs database hosts

- Install database for repack on Pluto

## Developments

- Finish miscellaneous diskservers into puppet, including genTape, minosTape, dteamTest  (Guy)

- CIP (castor information provider) upgrade (Jens)

- Upgrade xrootd manager and peer (done?)

- Continue xrootd investigations together with Andreas Peters from CERN

- Upgrade repack server to 2.1.7-15 and test repack (Tim)

- Prepare additional RAC nodes from hosts freed by recent migration (DBAs)

- Install DLF when new RAC nodes are ready (Shaun)

- Upgrade one tape server to 2.1.7-15 and monitor (Tim)

- Investigate slowness of vdrives command, used for tape server status (Tim)

- Investigate problems with atlas inappropriate use of svcclass atlasFarm (Shaun, lower priority)

- Test plans for atlas conditions data (Shaun, lower priority)

- Work on additional puppet hosts for redundancy, test, and development; also web report of puppet hosts (Guy)

- Start building 64-bit SRMs (Guy)

- Get xen clusters rebuilt and security updates done (Cheney/Marian)

- Updates to nagios checks resulting from 2.1.7 upgrade (Cheney)

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | Atlas primary key constraint error | 18 Aug | ongoing | Critical – instance down | atlas |
|  | Lhcb primary key constraint error | 21 Aug 01:00 | ongoing | Critical – instance down | lhcb |
|  | Cms LSF pending jobs build up, due to cmsWanOutTest and cmsWanInTest no longer in LSF config | 21 Aug 09:00 | 12 Aug 10:00 | Minor – affected only disk2disk copies | cms |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
|  | Upgrade CIP | 26 Aug 09:00 | 26Aug 13:00 | At risk |

### Development priorities:

Key work in progress areas:

- CIP upgrade

- Primary key constraint error investigation

- Get repack running

- Xrootd upgrade and investigation

- Finish puppetizing misc diskservers

### Advanced Warning of Requirements and Blocking issues:

- Need xrootd manager and peer upgraded so xrootd developer can investigate, and access to gdss100 and xrootd manager and peer for Andreas Peters to investigate

Advance planning:

Note that Bonny and Chris K on leave after 25 Aug.  Chris is back on 8 Sep.  Bonny is back on 22 Sep.