Tier-1 Operations CASTOR – 29 Sept. 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Found files inappropriately deleted for lhcb due to error in stager synchronization on diskservers

  - Possible cross-talk between lhcb and atlas stagers in Oracle RAC

- Xrootd ready for alice to test

- Four of ATLAS disk servers deploys; another 60 being put into nonProd

- Began work to set up atlas tape families

## Developments

- Investigations into possible cross-talk in Oracle and pursue with Oracle if appropriate

- Investigate issue with scheduling slowdown seen on atlas

- Install DLF

- Test 2.1.7-17 on certification testbed

- Puppet master change

- Continue work for policies to support atlas tape families

- Upgrade tape servers to 2.1.7 (Tim/Chris)

- Move repack server to share with gen stager; prepare host as cold stager standby

- Begin testing of rootd on preprod platform

- Complete install of 60 diskservers into atlas; prepare for new cms diskservers

- Develop and document diskserver deployment plan; resolve issues with spreadsheet not correct

- Review hardware for VO monitoring of castor

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | Scheduling slowdown in atlas – resolved itself | 24 Sept. - ? | 24 Sept. - 12:00 | Reduced service | ATLAS |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Puppet | Replace puppet master | 30/9 10:00 | 30/9 12:00 | AT RISK |
| Database | Apply Oracle patches? |  |  |  |

### Development priorities:

Key work in progress areas:

- Investigate problems leading to files deleted for lhcb

- Investigate scheduling slowdown

- Puppet upgrade

- Tape families for ATLAS

- Deployment of diskservers for atlas and cms

- Test 2.1.7-17-2

- Install DLF

### Advanced Warning of Requirements and Blocking issues:

Advance planning:

- Retirement of srm-v1 servers now scheduled for 5 Oct. to allow LHCb LSF migration.

- Diskserver status sheet possibly not correct ; needs resolved

- Need hardware for VO monitoring boxes