Tier-1 Operations CASTOR – 20 Oct. 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Intervention for:

  - Oracle upgrade and re-import, and server hardware upgrades

  - CIP changes

  - SAN testing

- Investigation into database hardware failure

- Testing puppet client 0.24.4

- Disabled lhcb on srmv1

- Testing 2.1.7-19-2 on certification testbed

- Test LSF patch affecting licenses

- Investigating issue with rtstat permissions with tape servers on 2.1.7

- Disabled ops tests on srmv1 endpoints.

- Review diskserver overhead/spare capacity

- Development of diskserver deployment plan and documentation

- Installation of 64-bit srms

- Resolved problem with xrootd for alice (to be confirmed by alice)

- Cleanup from “very large ids in database” problem

- Completed diskserver deployment for

  - All servers in xSpare service classes

  - 30 atlas servers into nonProd

- Monitoring of 2 tape servers on 2.1.7 completed, ready to proceed with upgrade

## Developments

- Review database hardware issues and plans

- Investigations into possible cross-talk in Oracle and pursue with Oracle if appropriate (Bonny/Chris)

- Investigate problem with very large id being inserted in database and report to CERN (Shaun)

- Continue testing of 2.1.7-19-2 on certification testbed (Chris)

- Test LSF 7.0.2 on certification testbed (Chris)

- Test srm 2.7.3 on certification testbed (Shaun/Chris)

- Configure srmv2 for minos (Shaun)

- Shutdown srmv1 systems after removing nagios alarms (Shaun)

- Complete installation of 64-bit srms (Guy)

- Continue upgrade of tape servers to 2.1.7 (Guy/Tim)

- Get repack server re-installed on gen stager (Tim/Bonny)

- Update hardware spreadsheet (Tim and others)

- Set up policies for atlas tape families (Bonny)

- Install DLF  (Bonny)

- Continue testing of rootd on preprod platform (Jens)

- Test new version of puppet to prevent puppet clients dying (Guy)

- Work on cleanup of castor test files and directories for atlas (Brian)

- Report where to move atlas diskservers from nonProd (Brian)

- Continue diskserver deployment, including testing of process documentation

  - Remaining atlas allocation into nonProd

  - Servers gdss66-68 for cms: need to review where they are in deployment process

- Review hardware and software for VO monitoring of castor

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | Downtime for Oracle intervention exceeded planned time | 16 Oct 13:00 | 16 Oct 17:00 |  | All VOs |
|  | CMS srm problem with very large ids being inserted into database | 17/10/08 | 17/10/08 | CMS down | CMS |
|  | Oracle parameter change required for neptune | 17/10/08 | 17/10/08 | Atlas and lhcb down | Atlas, lhcb |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Diskservers | Upgrade puppet client on diskservers to 0.24.4 (to be reviewed Mon am) | 22 Oct | 22 Oct 13 | At risk |
| SRMv1 | Stop nagios tests and shutdown service | 21 Oct | none | Down - forever |

### Development priorities:

Key work in progress areas:

- Investigate database hardware failure and plan how to proceed

- Investigate possible crosstalk in Oracle

- Puppet upgrade

- Test 2.1.7-19, LSF 7.0.2, srm 2.7.3 on certification

- Deployment of diskservers

- Get repack running again

- Complete policies for atlas tape families

### Advanced Warning of Requirements and Blocking issues:

- Cheney reviewing use of SLC3 for non-LHC servers as part of kickstart cleanup

- Plan to take gdss126 out of production(cmsWanIn) for disk work on Monday

- Where are gdss66-68?

Advance planning:

- Need to plan full review on SAN hardware issues and develop test plan; testing will require downtime or at-risk time

- Need to plan castor client upgrade to get away from old versions (next week)