Tier-1 Operations CASTOR – 3 Nov. 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Begin hardware acquisition to improve Oracle SAN

- Added 2 servers to atlas frontend cluster

- Resolved problems with preprod platform

- Upgraded puppet client  to 0.24.4 on all diskservers

- Completed certification of 2.1.7-19 with LSF 7.0.2

- Developed automated repack

- Installed srm with 2.x.x for certification testing

- Upgraded 8 tape servers to 2.1.7

- Complete audit and cleanup of lhcb lost files

- Identified hardware for VO monitoring and began review of software

- Developed policies for atlas tape families

## Developments- prioritized

- Cleanup old subrequests in atlas database; review cause of these (Bonny)

- Get quotes for new SAN hardware; plan purchasing for add’l castor servers (Tim)

- Plan new production srms for 2.x.x, including new databases (Shaun)

- Install new prod srms for 2.x.x (Guy)

- Create new method of LSF deployment with templates and RPMs (Chris)

- Plan castor client upgrade (Bonny/Martin)

- Plan 2.1.7-19 + LSF 7.0.2 upgrades (Bonny/Chris)

- Begin load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Investigate CMS rfio “address in use” errors (Shaun)

- Add stager/srm configuration for MICE on gen instance (Bonny/Shaun)

- Various config changes:

  - create xNonProd service classes

  - rm atlasFarmOut

  - close xSpare queues rather than hosts

- Test policies for atlas tape families (Bonny)

- Test srm 2.x.x on certification testbed (Shaun/Chris)

- Continue upgrade of tape servers to 2.1.7; review issues with puppet (Guy/Tim)

- Continue testing repack; resolve tape problems (Tim)

- Resume testing of rootd on preprod platform (Jens)

- Work on cleanup of castor test files and directories for atlas (Brian - completed)

- Report where to move atlas diskservers from nonProd (Brian)

- Review software for VO monitoring for James Jackson (Brian)

- Develop plan for networked LSF shared files

- Monitor for problem with very large id being inserted in database (Shaun)

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Atlas stager | Clear old subrequests in stager database | 4-11-08 10:00 | 4-11-08 14:00 | At risk |

### Advanced Warning of Requirements and Blocking issues:

Will need duplicate srm schemas for each instance for running prod srm 2.x.x in parallel in with srm 1.x.x (on same RAC nodes as existing srm schemas).

Advance planning:

- Upgrade to CIP on Tues, 11 Nov.

- Castor upgrade to 2.1.7-19 together with LSF 7.0.2 ready to deploy week of 17 Nov.

Staff

Castor oncall person this week is Shaun de Witt.