Tier-1 Operations CASTOR – 10 Nov. 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Cleared old subrequests which gave significant improvement in atlas db performance

- Began review of all atlas database related problems since Aug

- Began preparation of standalone Oracle for atlas stager for diagnosis of ongoing errors

- Completed development of LSF RPMs for deployment of LSF 7.0.2

- Completed testing of srm 2.7-8 on certification

- Completed upgrade of all tape servers to 2.1.7

- Recovered one atlas tape in Disabled status

- Began installation of DLF databases

- Planned change to combined diskpool for all small users on gen instance using disk0tape1

## Developments- prioritized

- Get quotes for new SAN hardware; plan purchasing for add’l castor servers (Tim)

- Monitor for problem with very large id being inserted in database (Shaun)

- Set up standalone Oracle database for atlas stager as diagnostic tool (Cheney/DBteam)

- Create Puppet template for LSF for each VO (Guy/Chris)

- Plan castor client upgrade (Bonny/Martin)

- Plan 2.1.7-19 + LSF 7.0.2 upgrades (Bonny/Chris)

- Add srm configuration for ILC and MICE on gen instance; check gridmap files (Shaun/Chris)

- Various config changes:

  - Create shared disk pool for genTape and change minosTape to use shared pool (Bonny)

  - Create ilcTape and miceTape service classes and nameserver paths (Bonny)

  - Move diskservers in xNonProd service classes, with diskservers enabled, but LSF queues closed

  - close xSpare queues (and create queues where needed) rather than hosts (Chris)

- Continue recovery of files from atlas Disabled tapes (Tim/Brian)

- Test srm 2.7-9 on certification (Shaun/Chris)

- Plan new production srms for 2.x.x, including new databases (Shaun)

- Install new prod srms for 2.7-9 with Puppet management of config files (Guy)

- Plan production deployment of rootd for lhcb (Jens/Bonny)

- Test policies for atlas tape families (Bonny)

- Begin load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Report where to move atlas diskservers from nonProd (Brian)

- Set up VO monitoring using James Jackson’s software (Brian)

- Develop plan for networked LSF shared files (Chris/Guy)

- Monitor for buildup on subrequests in status 0 (Bonny)

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |

## Summary of plans for week ahead:

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| All | CASTOR Info Provider changes | 11-11-08 | 11-11-08 | At risk |

### Advanced Warning of Requirements and Blocking issues:

- Will need additional diskservers to support repack when migrating from T10K to T10Kb tapes.  Tim will analyze number needed (probably 2-4) and put in helpdesk request in the next week.

- Will need duplicate srm schemas for each instance for running prod srm 2.x.x in parallel in with srm 1.x.x (on same RAC nodes as existing srm schemas).

### Advance planning:

- Castor upgrade to 2.1.7-19 together with LSF 7.0.2 ready to deploy week of 17 Nov.

Staffing:

Castor oncall person this week is: Bonny Strong