Tier-1 Operations CASTOR – 24 Nov. 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Upgraded CMS to 2.1.7-19

- Moved atlas to standalone Oracle

- Deployed rootd for lhcb

- Implement crontab monitor for tape config files being removed

- SRMs for 2.7-? built for atlas, cms, and gen (TBC by Guy)

- Investigate problems with big id occurring on atlas instance

- Remove dteamTest from lhcb instance to decommission gdss43

- Configured dteamTest on gen instance with gdss51; available with rfio

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | CIP lost atlas SAs | 18-11-08? | 19-11-08 | Average | atlas |
|  | Tape robot manager host failed | 19-11-08 | 19-11-08 | Critical | all |
|  | Recurrence of big ID problem in castor request handler | 21-11-08 | 24-11-08 | Severe | atlas |

## Summary of plans for week ahead:

### Developments- prioritized

- Upgrade lhcb and gen instance to 2.1.7-19 + LSF 7.02

- Get quotes for new SAN hardware; plan purchasing for add’l castor servers (Tim)

- Various config changes:

  - Change minosTape to use shared pool genTape

  - Move diskservers in xNonProd service classes, with diskservers enabled, but LSF queues closed for cms, lhcb, gen

  - close xSpare queues (and create queues where needed) rather than hosts (Chris)

  - set up dteamTest srm storage token on gen srm (Shaun)

- Continue recovery of files from atlas Disabled tapes (Tim/Brian)

- Test srm 2.7-10 on certification (Shaun/Chris)

- Install new prod srm for 2.7-? with Puppet management of config files – lhcb (Guy)

- Begin load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Set up VO monitoring using James Jackson’s software (Brian)

- Test policies for atlas tape families, if time allows (Bonny)

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| LHCb | Upgrade to 2.1.7-19 + LSF 7.02 | 11-25-08 06:30 | 11-25-08 15:30 | Down |
| Gen | Upgrade to 2.1.7-19 + LSF 7.02 | 11-18-08 06:30 | 11-18-08 15:30 | Down |

Staffing:

Castor oncall person this week is: Shaun de Witt

Bonny out Wed, 26 Nov – Fri, 5 Dec

## Advance planning:

### Advanced Warning of Requirements and Blocking issues:

- Will need additional diskservers to support repack when migrating from T10K to T10Kb tapes.  Tim will analyze number needed (probably 2-4) and put in helpdesk request in the next week.