Tier-1 Operations CASTOR – 8 Dec. 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Upgraded gen and lhcb instances to 2.1.7-19

- Moved minos diskserver into shared genTape disk pool

- ILC have tested and run ok via srm, but have user id problem with rfio

- SRMs for 2.7 available for testing by VOs

- Installed special big ID test on preprod castor

- Running weekly report of all Oracle errors in castor and SRMs

- Quotes received for new SAN hardware

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |

## Summary of plans for week ahead:

### Developments- prioritized

- Upgrade atlas to 2.1.7-19 + LSF 7.02 and move back onto Oracle RAC

- Complete order for new SAN hardware (Tim)

- Upgrade castor302 diskserver which is used for repack

- Various config changes:

  - Move diskservers in xNonProd service classes, with diskservers enabled, but LSF queues closed for cms, lhcb, gen

  - close xSpare queues (and create queues where needed) rather than hosts (Chris)

  - set up dteamTest srm storage token on gen srm (Shaun)

  - move 3 servers in cmsTest to cmsNonProd (Bonny)

- Complete recovery/deletion of files unable to recall from tape (Brian)

- Work with atlas to remove files from castor which are dark data (Brian)

- Begin load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Set up VO monitoring using James Jackson’s software (Brian)

- Test policies for atlas tape families (Bonny)

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Atlas | Upgrade to 2.1.7-19 + LSF 7.02 and move back to RAC | 09-Dec-08 06:30 | 09-Dec-08 15:30 | Down |

Staffing:

Castor oncall person this week is: Bonny

Chris Kruk out until 17 Dec.

## Advance planning:

### Advanced Warning of Requirements and Blocking issues:

- Will need additional diskservers to support repack when migrating from T10K to T10Kb tapes.  Tim waiting until more info on tape media purchase before requesting diskservers.  Expect 2-4 servers needed.