Tier-1 Operations CASTOR – 22 Dec. 2008

# Service Name

#### CASTOR

## Summary of week gone:

- Investigations into atlas load-related issues, especially in jobmanager and database

- Plan enhanced SRM 2.7 hardware for atlas

- Order short-term additional Oracle storage before atlas resume testing 11 Jan

- Begin configuration for new VO HONE and document how to add new VO

- Preparations for new robot

- Prepare virtual diskservers to use in load testing

- Jens trained on how to do srm configuration changes

- Progress design of database for diskserver deployment

- Set up test svc classes for testing CMS custodial plans

### Operational Issues and Incidents

| Not in Use (need number scheme?) | Description | Start | End | Severity | VOs Affected |
| --- | --- | --- | --- | --- | --- |
|  | Puppet problems on diskservers | 17 Dec | 19 Dec | Potential | All |
|  | Out of space in Oracle for atlas redo logs | 16 Dec 04:00 | 16 Dec 16:00 | Severe | atlas |
|  | GenTape failures due to gdss156 | 16 Dec ? | 16 Dec ? | Moderate | Primarily ilc |

## Summary of plans for week ahead (through 9 Jan 09):

### Developments- prioritized

- Move 4 tape drives out of castor to test new robot (Tim)

- Prepare new SRM hosts for atlas SRM 2.7

- Test castor database hotfix as urgent fix for atlas load issues (Chris/Bonny)

- Test additional memory to be added to atlas LSF master host (Cheney)

- Prepare additional storage for Oracle before atlas resume testing on 11 Jan

- Add new HONE VO and document how to add VO (Bonny/Matt V)

- Continue development of database for tracking diskservers (Guy)

- Continue work with atlas to remove files from castor which are dark data (Brian)

- Begin load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Re-install castor302 repack diskserver (Guy)

- Install OS for VO monitoring box (Buy)

- Set up VO monitoring using James Jackson’s software (waiting input from Jackson) (Brian)

- Test policies for atlas tape families (Bonny/Matt V)

- Various config changes:

  - Move diskservers in xNonProd service classes, with diskservers enabled, but LSF queues closed for cms, lhcb, gen

  - close xSpare queues (and create queues where needed) rather than hosts (Chris)

  - set up dteamTest srm storage token on gen srm (Shaun/Jens)

  - set up test cms storage tokens to test new custodial plan (Shaun/Jens)

  - move 3 servers in cmsTest to cmsNonProd, after re-install (Bonny)

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Tape system | 4 drives will be removed from production castor for testing of new robot | 27 Dec 08 | 27 Dec 08 | Reduced tape bandwidth |
| Atlas stager | Database hotfix for load issues | 6 Jan 09 08:00 | 6 Jan 09 15:00 | Downtime |
| Cms SRM | Switch to SRM 2.7 | 6 Jan 09 11:00 | 6 Jan 09 12:00 | At-risk |
| Atlas SRM | Switch to SRM 2.7 | 7 Jan 09 11:00 | 7 Jan 09 12:00 | At-risk |

Staffing:

Castor oncall person until 5 Jan: Chris Kruk

22 Dec – 5 Jan: Shaun out

23 Dec – 5 Jan: Jens and Bonny out

24 Dec – 5 Jan: all castor team out (Chris Kruk available for callout)

## Advance planning:

CIP changes scheduled for 13 Jan 09, unless priority is raised, in which case will be done on 6 Jan 09.

### Advanced Warning of Requirements and Blocking issues:

Identified critical issue with updates affecting puppet.  Diskservers and puppet hosts must be updated together.  Increasingly will also require that puppet hosts and castor central servers are updated together.