Tier-1 Operations CASTOR – 15 Jan 2009

# Service Name

#### CASTOR

## Summary of holiday period:

Chris Kruk attended to castor, managing 3 callouts and performing routine checks.  There were a number of problems with diskservers on the gen instance and a crash of the atlas stager.  Chris will provide further info in a verbal report.

## Summary of plans for week ahead:

### Developments- prioritized

- Test additional memory to be added to atlas LSF master host (Cheney)

- Prepare additional storage for Oracle before atlas resume testing on 11 Jan

- Continue development of database for tracking diskservers (Guy)

- Continue work with atlas to remove files from castor which are dark data (Brian)

- Prepare for load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Re-install castor302 repack diskserver (Guy)

- Install OS for VO monitoring box (Guy)

- Set up VO monitoring using James Jackson’s software (waiting input from Jackson) (Brian)

- Various config changes:

  - Move diskservers in xNonProd service classes, with diskservers enabled, but LSF queues closed for cms, lhcb, gen

  - close xSpare queues (and create queues where needed) rather than hosts (Chris)

  - set up dteamTest srm storage token on gen srm (Shaun/Jens)

  - set up test cms storage tokens to test new custodial plan (Shaun/Jens)

  - move 3 servers in cmsTest to cmsNonProd, after re-install (Bonny)

- After 12 Jan:

  - Add new HONE VO and document how to add VO (Bonny/Matt V)

  - Test policies for atlas tape families (Bonny/Matt V, after 12 Jan)

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| Component | Description | Start | End | Type |
| --- | --- | --- | --- | --- |
| Tape system | 4 drives will be removed from production castor for testing of new robot | 27 Dec 08 ? | 27 Dec 08 ? | Reduced tape bandwidth |
| Atlas stager | Database hotfix for load issues; restart services to move Oracle connections to correct nodes; switch atlas to SRM 2.7 | 6 Jan 09 10:00 | 6 Jan 09 12:00 | Downtime, followed by 3 hours at-risk |
| Cms SRM | Switch to SRM 2.7 | 7 Jan 09 11:00 | 7 Jan 09 12:00 | At-risk |

Staffing:

Castor oncall person: Shaun de Witt

## Advance planning:

CIP changes scheduled for 13 Jan 09, unless priority is raised, in which case will be done on 6 Jan 09.

### Advanced Warning of Requirements and Blocking issues:

Identified critical issue with updates affecting puppet.  Diskservers and puppet hosts must be updated together.  Increasingly will also require that puppet hosts and castor central servers are updated together.