Tier-1 Operations CASTOR – 12 Jan 2009

# Service Name

#### CASTOR

## Summary of last week:

- Additional storage for Oracle prepared before atlas resume testing on 14 Jan

- Completed configuration of VO monitoring box (Guy)

- Various config changes:

  - Removed unreachable Atlas diskservers from LSF configuration

- Added HONE to SRM and documented the entire process of adding a VO.  Still needs to be added to Wiki (Matt V)

- SRM instances upgraded to 2.7

- CIP upgraded to 1.1.3.  Some issues resulting from upgrade affecting Taiwan, investigations ongoing. (Jens)

- LSF log rotation and cleaning implemented (Chris)

- JobManager stalling problem investigated by running strace, results as yet inconclusive. (Shaun)

## Summary of plans for week ahead:

### Developments- prioritized

- JobManager stalling problems being investigated (Shaun)

- Prepare for load testing on preprod platforms for cross-talk testing; get tape working (Bonny)

- Set up VO monitoring using James Jackson’s software (awaiting input from JJ) (Brian)

- Various config changes

  - Move diskservers in xNonProd service classes, with diskservers enabled, but LSF queues closed for cms, lhcb, gen

  - close xSpare queues (and create queues where needed) rather than hosts (Chris)

  - move 3 servers in cmsTest to cmsNonProd, after re-install (Bonny)

- Test policies for atlas tape families (Bonny/Matt V, after 12 Jan)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these.s

- Add tape family for Atlas (Tim)

- Database SAN being installed (Cheney).

- Version 2.1.7-24 being tested on Certification testbed (Chris)

- Testing new functionality to allow tweaking of job slots per protocol - this will help to optimize pools using both WAN and LAN transfers (Chris)

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- 19 Jan 2009 – At risk period for repointing SAM tests for ATLAS

Staffing:

Castor oncall person: Chris

Bonny leaving 26-Jan

## Advance planning:

- At risk period while Oracle patches are applied to Castor Databases on morning of 3 Feb 09

- Castor Upgrade to 2.1.7-24

- SRM Upgrade to 2.7-14