Tier-1 Operations CASTOR – 2 Feb 2009

# Service Name

#### CASTOR

## Summary of last week:

- JobManager stalling problem investigations point to 2 separate issues: one affecting delay with jobs reaching job manager from stager, the other with delays reaching LSF.  A third issue of delays within SRM. (Shaun)

- Big IDs problem: logs now sent to Oracle; awaiting news. (Shaun)

- Finished testing CASTOR 2.1.7-24 including database upgrade on Certification (Chris)

## Summary of plans for week ahead:

### Developments- prioritized

- JobManager and SRM stalling problems still investigated (Shaun)

- Working on SRM 2.7-15 (Shaun)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these

- Queue configuration changes to make setup consistent (Chris)

  - move 3 servers in cmsTest to cmsNonProd, after re-install (awaiting input from CMS) (Matt)

- Job Managers on all instances to be changed to use http instead of nfs (Chris)

- Job slots per protocol functionality to be applied to all instances (Chris)

- 11 disk servers to be deployed for Alice with xrootd (Chris)

- Set up VO monitoring using James Jackson’s software (Brian)

- Get Atlas requirements for data processing so we can set up a new space token and new D0T0 server class (Brian)

- Get Atlas requirements for new tape family (Brian)

- Add tape new family for Atlas and test policies. (Tim)

- Prepare for load testing on preprod platforms for cross-talk testing; (Matt/Cheney)

### Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- At risk period while Oracle patches are applied to Castor Databases on morning of 3 Feb 09

Staffing:

Castor on call person: Chris

## Advance planning:

- Need to reboot disk servers for kernel upgrade prior to R89 move. Probably on Feb 24

- Castor Upgrade to 2.1.7-24.  Date TBD (depending on R89 move)