Tier-1 Operations CASTOR – 23 Feb 2009

# Service Name

#### CASTOR

## Summary of last week:

- (CASTOR F2F)

- Preparing for Castor, SRM upgrade (Chris, Shaun)

- investigating SRM problems (Shaun)

- implementing changes in Castor namespace requested by ATLAS (Brian)

- working on a disk server draining script for migrating data on compusys04 (Brian)

- implementing final changes to OverWatch hardware database (Guy)

- Fixing puppet master stability problems with /var/ filling up to quickly (Guy)

## Developments- prioritized

New

- Upgrading ATLAS CASTOR and SRM (All)

- Turn on a request cleaning script for the ATLAS stager (Shaun)

Ongoing

- Job Managers on all instances to be changed to use http instead of nfs (Chris)

- Job slots per protocol functionality to be applied to all instances (Chris)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- JobManager and SRM stalling problems still investigated (Shaun)

- Set up VO monitoring using James Jackson’s software (Brian)

- Get Atlas requirements for data processing so we can set up a new space token and new D1T0 server class (Brian)

- Get Atlas requirements for new tape family (Brian)

- fixing existing problems with Atlas tape family (Tim)

- deploying new virtual disk servers for preprod (Cheney)

- Add tape new family for Atlas and test policies. (Tim)

- testing new database SAN hardware (Cheney, Tim)

- Prepare for load testing on preprod platforms for cross-talk testing; (Matt/Cheney)

- Deploying 64bit tape server (Guy)

- deploy 2 disk servers for Atlas (Guy)

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

| 23,24Feb 09 | ATLAS downtime due to upgrading to CASTOR 2.1.7-24, SRM 2.7-15, kernel upgrades |
| --- | --- |
| 2 Mar 09 | LHCb downtime due to upgrading to CASTOR 2.1.7-24, SRM 2.7-15, kernel upgrades |
| 3 Mar 09 | CMS downtime due to upgrading to CASTOR 2.1.7-24, SRM 2.7-15, kernel upgrades |
| 5 Mar 09 | Gen downtime due to upgrading to CASTOR 2.1.7-24, SRM 2.7-15, kernel upgrades |

## Staffing:

Castor on call person: Shaun (Tim on Thursday)

MV to CERN Wednesday - Friday

## Advance planning:

- Database needs to be upgraded to new hardware.  Probably 2 day downtime + 1 day at risk? (TBD). Not as urgent as we thought – ATLAS needs cleaning script to be run on their db which will reduce its size dramatically