Tier-1 Operations CASTOR – 23 Mar 2009

# Service Name

#### CASTOR

## Summary of last week:

- Configured gridftp-internal ready for CMS testing(Chris)

- Installed VMDQ2 on certification (Chris)

- Finished testing database SAN hardware – now passed to database team (Cheney, Tim)

- Rolled out GridFTP process killer on all disk servers (Shaun)

- Set up new SRM endpoint for CMS for gridftp-internal

- Testing script on production database snapshot to fix inconsistencies (Shaun)

- ATLAS tape family testing done and now ready to deploy (Tim)

- 2.1.8 installed on one tape server (Tim)

- Finalized 2.1.8 upgrade strategy (Matt)

- Investigating load issue when running draining tool (Brian)

## Developments- prioritized

- Test VDQM2, new LSF configuration and B&W lists on certification instance (Chris)

- Deploying and configuring new virtual disk servers for stress testing (Cheney, Matt)

- Monitor 2.1.8 performance on tape server and update all tape servers if appropriate (Tim)

- Implement new Nagios tests (Cheney)

- Investigate the elusive request time outs (Shaun)

- Investigate load issue when running draining tool (Brian)

Ongoing

- Prepare certification platform for stress testing (crosstalk investigations temporarily suspended) (Chris/Matt)

- SRM 2.8 development (Shaun)

- Databases are now being backed up but continuing nfs problems need to be fixed (Cheney)

- Post mortem of during Gen upgrade (Chris)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- Set up VO monitoring using James Jackson’s software (Brian)

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

## Staffing:

Castor on Day Duty person: Matt; Castor On Call person: Shaun;

Matt away on Thursday

## Advance planning:

- Database needs to be upgraded to new hardware.

- Tape servers can be upgraded to 2.1.8 (no GOCDB entry needed)

- Nameserver needs to be upgraded before data taking