Tier-1 Operations CASTOR – 30 Mar 2009

# Service Name

#### CASTOR

## Summary of last week:

- Restarting CASTOR after power outage and monitoring and fixing resulting complications afterwards (All)

- Certification testing (VDQM2, B&W lists) (Chris)

- Preparing certification for NS and LSF upgrades (Chris)

- Installed new licenses on LSF production cluster (Chris)

- Wrote puppet manifest for rolling out OpenIPMI (Guy)

- Investigating load issue when running draining tool (Brian)

- Testing of new EMC disk array functionality for database (Cheney)

- Built host for virtualized disk servers (Cheney)

- SRM development (Shaun)

- Debugging low level ATLAS failures(Shaun)

- Fixed problem on GEN instance (not reported by any users and SAM tests carried on). (Shaun)

- Looked into problems associated with LHCb use of LHCb_USER space token with cern.  Now with LHCb for analysis and may need redistribution of resources. (Shaun)

- Helped with analysis of BigIds with CERN (Shaun)

- Investigate diskServer_qry strangeness on ATLAS (Matt)

## Developments- prioritized

- Test VDQM2, new LSF configuration and B&W lists on certification instance (Chris)

- Deploying and configuring new virtual disk servers for stress testing (Cheney, Matt)

- Monitor 2.1.8 performance on tape server and update all tape servers if appropriate (Tim)

- Implement new Nagios tests (Cheney)

- Investigate the elusive request time outs (Shaun)

- Analysing low level CMS database problems (Shaun)

- Investigate load issue when running draining tool (Brian)

- Investigate strange filesystem entries in dskcopy table for ATLAS (Matt)

Ongoing

- Prepare certification platform for stress testing (crosstalk investigations temporarily suspended) (Chris/Matt)

- SRM 2.8 development (Shaun)

- Databases are now being backed up but continuing nfs problems need to be fixed (Cheney)

- Post mortem of during Gen upgrade (Chris)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- Set up VO monitoring using James Jackson’s software (Brian)

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- At risk on all instances for 15 April for OpenIPMI to be installed on central servers

## Staffing:

Castor on Day Duty person: Brian (Mon, Tues), Tim (Wed), Matt (Thurs, Fri)

Castor on Call person: Chris;

Matt away at CERN Monday - Wednesday

## Advance planning:

- Database needs to be upgraded to new hardware.

- Tape servers can be upgraded to 2.1.8 (no GOCDB entry needed)

- Nameserver needs to be upgraded before data taking