Tier-1 Operations CASTOR – 6 April 2009

# Service Name

#### CASTOR

## Summary of last week:

- Certification NS upgraded and tested against 2.1.7 stager (Chris)

- Setting up new LSF configuration on certification (Chris)

- SRM development (Shaun)

- Helped with analysis of BigIds with CERN.  New manifestation found on Gen instance of small IDs (Shaun)

- Cleaning up after tape robot failure (Shaun)

- Update all tape servers to 2.1.8 (Tim)

- c2probe testing (Tim)

- Installing new tape controller as ‘warm’ backup (Cheney)

- Setting up new virtualized disk server on new 64 bit server(Cheney)

- PL/SQL training at CERN (Matt)

## Developments- prioritized

- Test VDQM2, new LSF configuration and B&W lists on certification instance (Chris)

- Deploying and configuring new virtual disk servers for stress testing (Cheney, Matt)

- Investigate the elusive request time outs (Shaun)

- Investigate load issue when running draining tool (Brian)

- Investigate strange filesystem entries in dskcopy table for ATLAS (Matt)

Ongoing

- Prepare certification platform for stress testing (crosstalk investigations suspended) (Chris/Matt)

- SRM 2.8 development (Shaun)

- Databases are now being backed up but continuing nfs problems need to be fixed (Cheney)

- Post mortem of during Gen upgrade (Chris)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- Set up VO monitoring using James Jackson’s software (Brian)

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- At Risk on all instances for 15 April for OpenIPMI to be installed on central servers

## Staffing:

Castor on Day Duty person: Matt

Castor on Call person (is also backup CoDD): Shaun until Thursday, then Chris from Friday

Cheney out on Monday; Matt away at on Thursday until following Tuesday, Brian out all week

## Advance planning:

- Database needs to be upgraded to new hardware.

- Nameserver needs to be upgraded before data taking

## Blocking issues

- Database team need to complete their work on Vulcan and re-create a database for pre-production before work can continue deploying new virtual disk servers and stress testing 2.1.8.