Tier-1 Operations CASTOR – 20 April 2009

# Service Name

#### CASTOR

## Summary of last (two) weeks:

- Setting up new LSF configuration on certification (Chris)

- Certifying 2.1.8 (Chris)

- Rolled back name server to 2.1.7-16 to test against VDQM2 (Chris)

- Rolling out OpenIMPI using Puppet (Chris)

- Assisting database team testing migration to new hardware (Cheney)

- Fixed problem of logs filling up on puppet servers (Cheney)

- CMS go faster stripes (Tim)

- Planning production strategy prior to data taking (Matt)

## Developments- prioritized

- Prepare for VDQM2 upgrade by repeating upgrade on Certification (Matt, Shaun)

- SRM 2.8 development (Shaun)

- Assessing suitability of CERN’s tape monitoring software for RAL (Tim)

- Obtain CMS’ input for deploying go faster strips (Tim)

- Nagios work (Cheney)

- Deploying virtual disk servers on new hardware (Cheney)

Ongoing

- Prepare certification platform for stress testing (crosstalk investigations suspended) (Chris/Matt)

- Databases are now being backed up but continuing nfs problems need to be fixed (Cheney)

- Post mortem of during Gen upgrade (Chris)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- Investigate load issue when running draining tool (Brian)

- Investigate the elusive request time outs (Shaun)

- Investigate strange filesystem entries in dskcopy table for ATLAS (Matt)

- Set up VO monitoring using James Jackson’s software (Brian)

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- At risk for upgrade to VDQM2 on 28/4/09

- At risk for quarterly Oracle patching on 29/4/09

## Staffing:

Castor on Day Duty person: Matt

Castor on Call person (is also backup CoDD): Shaun

Chris, Brian out all week.  Jens out Monday

## Advance planning:

- Database needs to be upgraded to new hardware.

- LSF reconfiguration and all instance upgrade to 2.1.7-26

## Blocking issues

- Database team need to complete their work on Vulcan and re-create a database for pre-production before work can continue deploying new virtual disk servers and stress testing 2.1.8.