Tier-1 Operations CASTOR – 27 April 2009

# Service Name

#### CASTOR

## Summary of last week:

- Assisting database team testing migration to new hardware (Cheney)

- Nagios work (Cheney)

- Deploying virtual disk servers on new hardware (Cheney)

- Rebuilt puppet master after crash (Cheney)

- Oracle database patching (Cheney)

- SRM 2.8 development (Shaun)

- Assessing suitability of CERN’s tape monitoring software for RAL (Tim)

- Fixing file size mismatches – knock on effect from power cut (Tim)

- Prepare for VDQM2 upgrade by repeating upgrade on Certification (Matt, Shaun)

- Setup new mailing CASTOR-CHANGE-CONTROL dedicated for change control (Matt)

## Developments- prioritized

- SRM 2.8 development (Shaun)

- Investigating low level ATLAS failures (Shaun)

- Obtain CMS’ input for deploying go faster strips (Tim)

- VDQM2 Upgrade (Chris, All)

- LSF Reconfiguration (Chris)

- Disk draining tool production – remove Atlas dependencies (Brian)

- CASTOR resilience planning (Matt)

- Pre data taking operational planning (Matt)

Ongoing

- Prepare certification platform for stress testing (crosstalk investigations suspended) (Chris/Matt)

- Databases are now being backed up but continuing NFS problems need to be fixed (Cheney)

- Post mortem of during Gen upgrade (Chris)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- Investigate strange filesystem entries in dskcopy table for ATLAS (Matt)

- Set up VO monitoring using James Jackson’s software (Brian)

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- At risk for upgrade to VDQM2 on 28/4/09

- At risk for quarterly Oracle patching on 29/4/09

## Operations Issues

- CMSWanOut double disk failure.  All files safely on tape

- No new Big IDs

- SCSI failures on Puppet Master

- CDBC08 (Neptune 1) Node crash

- LSF filling up on Gen instance

## Blocking issues

- Database team need to complete their work on Vulcan and re-create a database for pre-production before work can continue deploying new virtual disk servers and stress testing 2.1.8.

## Advance planning:

- Database needs to be upgraded to new hardware 2 day downtime 18-19/5/09 (TBC)

- LSF reconfiguration and all instance upgrade to 2.1.7-26

## Staffing:

Castor on Day Duty person: Matt

Castor on Call person (is also backup CoDD): Chris