Tier-1 Operations CASTOR – 11 May 2009

# Service Name

#### CASTOR

## Summary of last week:

- Deploying optimized ATLAS tape families (Tim/Brian)

- Rolling out monitoring for other VOs (Brian)

- Fixing CMS permissions problems resulting from CE upgrade (Shaun)

- BigID cleaning up script (Shaun/DB team)

- SRM 2.8 development (Shaun)

- R89 migration planning (Tim/Matt)

- Assisting database team testing migration to new hardware (Cheney)

- Investigating SCSI errors on database machine (Cheney)

- Virtualizing tape servers, now <34 (Cheney)

- Deploying virtual disk servers on new hardware. <12 seem stable (Cheney)

- Pre data-taking operational planning (Matt)

- Planning for virtualizing ‘peripheral’ production services (Matt/Cheney)

- Reviewing disk intervention procedure, and determining list of D*T* service classes (Matt)

- Debugging LHCb file open slowness (Shaun/Matt)

## Developments- prioritized

- Preparing for DB upgrade (All)

- Preparing scripts for testing service connectivity after networking intervention (Brian)

- Investigating low level ATLAS failures (Shaun)

- BigID cleaning up script + deployment? (Shaun/DB team)

- Test 2.1.8-8 on tape drives (Tim)

- Rolling out monitoring for other VOs (Brian)

- R89 migration planning (All)

Ongoing

- Prepare certification platform for stress testing (crosstalk investigations suspended) (Chris/Matt)

- Review deployment of Atlas non-prod diskservers and look at problems affecting a number of these (Chris)

- Investigate strange filesystem entries in dskcopy table for ATLAS (Matt)

- Disaster recovery planning (Matt)

## Operations Issues

- CE upgrade affected permissions on CMS

- Slow file open times reported by LHCb.  LSF setup being tweaked to see if it improves things

- Expired certificates stopped GridFTP from working

## Blocking issues

- Database team need to complete their work on Vulcan and re-create a database for pre-production before work can continue deploying new virtual disk servers and stress testing 2.1.8.

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- Downtime for database hardware upgrade 18 and 19 May 09

- R89 migration downtime  25/6/09 - 6/7/09; at risk from 7/7/09 – 10/7/09

## Advance planning:

- LSF reconfiguration and all instance upgrade to 2.1.7-26

- Start using B&W lists

## Staffing:

Castor on Day Duty person: Matt

Castor on Call person (is also backup CoDD): Shaun until Thursday, Matt from Friday to Sunday

Absence: Chris for 1 week