Tier-1 Operations CASTOR – 18 May 2009

# Service Name

#### CASTOR

## Summary of last week:

- Rolling out monitoring for other VOs (Brian)

- Fixing operational issues below (Shaun)

- BigID cleaning up script (Shaun/DB team)

- Preparations for database upgrade (Cheney)

- Fixing VDQM2 problem (Tim)

- VO monitoring on castormon – CMS is now available (Brian)

- Preparing for DB upgrade (All)

- BigID cleaning up script + deployment? (Shaun/DB team)

- Investigating low-level ATLAS failures (Matt)

- Decommissioning gdss314/315 from production (Matt)

- Pre data-taking operational planning (Matt)

## Developments- prioritized

- Database upgrade (All)

- Rolling out monitoring for other VOs (Brian)

- VO monitoring on castormon – Atlas and LHCb (Brian)

- Test 2.1.8-8 on tape drives (Tim)

- Investigating low-level ATLAS failures (Matt)

Ongoing

- Prepare certification platform for stress testing (crosstalk investigations suspended) (Chris/Matt)

- Disaster recovery planning (Matt)

## Operations Issues

- Expired certificates stopped GridFTP from working

- VDQM2 stopped working – reason as yet unknown

- LHCb LSF problems causing few jobs to run  – LSF daemons on disk servers stopped after network outage

- Wrong permissions on /tmp on gdss126 after intervention caused CMS jobs to fail

## Blocking issues

- Database team need to complete their work on Vulcan and re-create a database for pre-production before work can continue deploying new virtual disk servers and stress testing 2.1.8.

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- Downtime for database hardware upgrade 18 and 19 May 09

- R89 migration downtime  25/6/09 - 6/7/09; at risk from 7/7/09 – 10/7/09

## Advance planning:

- LSF reconfiguration and all instance upgrade to 2.1.7-26

- Start using B&W lists

## Staffing:

Castor on Day Duty person: Matt

Castor on Call person (is also backup CoDD): Chris

Shaun and Jens out Monday-Wednesday