Tier-1 Operations CASTOR – 22 June 2009

# Service Name

#### CASTOR

## Summary of last week:

- Monitoring performance during STEP09 (All)

- Dealing with ATLAS tape migration backlog (Shaun, Matt)

- installing c2probe (Cheney, Tim)

- Investigating LHCb rootd problem (Shaun, Chris)

- SRM development (Shaun)

- LSF reconfiguration (Chris)

- Starting 2.1.7-27 certification (Chris)

- Finished SLS Stats – now published at sls.cern.ch (Cheney)

- R89 preparations (Cheney, Tim, Matt)

- Upgrade preparations (Matt)

## Developments- prioritized

- R89 preparation and move (All)

- 2.1.7-27 Certification (Chris)

- SRM development (Shaun)

- Verifying wiring diagram for database racks is up-to-date (Cheney)

- Setting up Preproduction (Matt)

Ongoing

- Decommissioning gdss314/315 (Matt)

- Test 2.1.8-8 on tape drives (Tim)

- Prepare certification platform for stress testing (crosstalk investigations suspended) (Chris/Matt)

- adding virtual disk servers to preproduction (Matt)

## Operations Issues during STEP09

- ATLAS tape migration slowed to a trickle, causing large backlog.  Due to a blip in stager-db connectivity.

- ATLAS SRM frontend was unintentionally shutdown.

- Some LHCb jobs are failing, we suspect due to no free LSF rootd slots.

## Blocking issues none

## Scheduled and Cancelled Down Times:

#### Type=Down/At Risk/Cancelled entries in/planned to go to GOCDB

- downtime 25/6/09:0600 - 6/6/09:1200 followed by at risk until 10/6/09 (R89 move)

- at risk 13/7/09:0800-1200 (Oracle BigID  hotfix)

- downtime 14/7/09:0800-1700 followed by at risk until 15/7/09:1700 (LSF reconfig and 2.1.7-27 upgrade)

## Advance planning:

- SRM2.8 upgrade

- Start using B&W lists

## Staffing:

Castor on Call person (is also Castor on Day Duty): Shaun (Mon-Wed), Chris (Thurs-Sun)